# 1 — SafeSight AI: Real-time hazard detection & incident reporting platform

One-sentence description: A cloud + edge system that detects hazards (slips, spills, equipment faults) from live camera feeds, notifies stakeholders automatically, and provides an incident dashboard for analytics and compliance.
Real-world use case: Facilities (warehouses, retail stores, hospitals) can reduce incident response time and legal exposure by automatically detecting hazards and creating auditable incident reports with photos, video clips, location, and remediation workflow.
Full tech stack (MVP):

- Frontend: React + TypeScript, Vite, Tailwind CSS

- Mobile: React Native or Progressive Web App (PWA) for quick on-floor reporting

- Backend: Node.js (NestJS or Express) or Go (Gin)

- Real-time: WebSockets (Socket.IO) or WebRTC for live video + signaling

- Storage: PostgreSQL (metadata), S3 (video/images), Redis (caching, rate limiting)

- Messaging: Kafka or RabbitMQ for event processing

- ML: PyTorch/TensorFlow models, Hugging Face/ONNX for inference; Triton Inference Server for scaling; optional edge model (TensorRT or ONNX) for camera devices

- Infra: Docker, Kubernetes (EKS/GKE), Terraform, GitHub Actions for CI/CD

- Observability: Prometheus + Grafana, ELK or Loki for logs

- Optional: Edge device using Jetson/NVidia or Raspberry Pi with accelerated inference
Advanced features that show technical depth

- Edge + Cloud hybrid inference: Run a lightweight detector on the edge for low latency and send clips to cloud for multi-frame, higher-accuracy re-analysis (model orchestration with fallback). Demonstrates device management, model optimization, and inference scaling.

- Automated incident workflows: Multi-step automated workflow (detect → validate → notify → escalate → close) with role-based approvals and webhooks to integrate Slack/Teams/IMS. Build using an event-sourcing pattern and durable workflow engine (e.g., Temporal, or self-built state machine).

- Real-time streaming + clip extraction: Low-latency WebRTC for live view, plus server-side logic to extract short video clips around incidents and store them with timestamps and bounding boxes.

- Explainable detection & human-in-the-loop: Show bounding boxes, classification confidence, and a “why did this flag” panel (feature visualization or Grad-CAM thumbnails) — demonstrates ML interpretability.

- Analytics & heatmaps: Spatial/time visualizations (map overlay of incident density, time series of incident rates) using D3 or Apache ECharts.
Resume pitch (1–2 lines):
Built SafeSight AI, a cloud+edge incident detection MVP (React/TypeScript, Node.js, Kubernetes, PyTorch + Triton) that reduced manual incident reporting by automating real-time detection, clip extraction, and multi-step remediation workflows — implemented edge inference, event-sourcing workflows (Temporal), and an analytics dashboard for operational insights.

To start the application:

  - Cd ml-service -> conda activate safesight -> uvicorn app.api:app –reload –port 8000

  - Cd backend -> node src/server.js

  - Cd frontend -> npm run dev

  - To connect to db- docker exec -it safesight-postgres psql -U safesight -d safesight

# Roadmap for SafeSight AI (6–8 weeks)

### Week 1 — Foundations & Setup

- ✅ Define requirements: hazard detection (slip/spill/fall), incident reporting workflow, dashboard.

- ✅ Choose ML model baseline (e.g., pre-trained YOLOv8 or Hugging Face object detection).

- ✅ Repo scaffolding (frontend, backend, ML service, infra).

- ✅ CI/CD pipeline setup with GitHub Actions (lint/test/build).

- ✅ Containerize services with Docker.

Deliverable: Working repo skeleton with Dockerized services, “hello world” React app + backend API, basic model inference script.

### Week 2 — Hazard Detection Prototype (ML service)

- Implement ML microservice in Python (FastAPI).

- Load pre-trained YOLOv8 model (or SSD/DETR) and run inference on sample images.

- REST endpoint /detect → returns bounding boxes, labels, confidence.

- Store results in PostgreSQL (metadata only).

- Add S3-compatible bucket (e.g., MinIO locally, AWS S3 in prod) for storing uploaded images/video snippets.

Deliverable: Upload image → API returns detections + stores result in DB.

### Week 3 — Backend API & Incident Workflow

- Build Node.js (NestJS/Express) backend with PostgreSQL + Redis.

- Define entities: Incident, Detection, User, WorkflowStep.

- Expose endpoints:

  - POST /incident → create new incident from ML detection.

  - GET /incident/:id → incident details.

  - PATCH /incident/:id/status → update workflow step.

- Integrate background jobs (BullMQ/Redis) for notification + escalation.

- Add RBAC (role-based access: Worker, Manager, Admin).

Deliverable: Full incident workflow API with role-based controls.

### Week 4 — Frontend Dashboard

- React + TypeScript + Tailwind CSS.

- Pages:

  - Login/Signup (Auth0/OAuth)

  - Live Feed (WebRTC preview or upload demo video)

  - Incidents List (sortable table)

  - Incident Details (image/video preview, bounding boxes overlay, status workflow).

- Connect to backend APIs.

Deliverable: Usable dashboard with incident reporting + status tracking.

### Week 5 — Real-Time Streaming + Notifications

- Integrate WebSockets (Socket.IO) to push real-time hazard alerts to dashboard.

- Video ingestion: support simulated live stream (FFmpeg → WebRTC or HLS).

- Clip extraction service: auto-cut 10s before/after detection, store in S3.

- Notifications: Slack/Email integration for escalations.

Deliverable: Live dashboard auto-updates when new hazards are detected.

### Week 6 — Analytics & Visualization

- Add Grafana/Prometheus for monitoring (optional for MVP, but good for resume).

- Frontend D3.js charts:

  - Incident counts over time.

  - Heatmap of hazards (aggregate bounding box positions).

- Export incidents CSV/PDF.

Deliverable: Analytics dashboard with visual insights.

### Week 7 — Infra & Edge Deployment

- Deploy ML service to GPU-enabled environment (AWS EC2 G4, or run inference locally with ONNX).

- Container orchestration with Docker Compose → upgrade to Kubernetes (EKS/GKE).

- Set up Terraform for cloud infra (VPC, DB, S3 bucket).

- Optimize model for edge (ONNX/TensorRT on Jetson Nano or local CPU).

Deliverable: Running in cloud (K8s) with reproducible infra setup.

### Week 8 — Polish & Demo

- Add unit + integration tests.

- Record demo video:

  - Show live detection on camera feed.

  - Incident auto-logging + dashboard update.

  - Workflow escalation + analytics.

- Write resume bullet points and LinkedIn post.

Deliverable: Polished demo-ready MVP.

# 🛠️ Tech Choices Recap

- Frontend: React + TypeScript + Tailwind

- Backend: Node.js (NestJS) + PostgreSQL + Redis + BullMQ

- ML Service: Python (FastAPI) + YOLOv8/DETR → ONNX/TensorRT optimization

- Real-time: WebRTC + Socket.IO

- Storage: PostgreSQL (incidents), S3/MinIO (media), Redis (cache/queue)

- Infra: Docker, Kubernetes (EKS/GKE), Terraform

- Notifications: Slack API + SMTP (email)

- Analytics: D3.js (frontend), Prometheus/Grafana (infra)

# Useful Docker commands (beginner-friendly)

- Follow logs (all services): docker compose logs -f

- Follow logs (single service): docker compose logs -f backend

- Run a one-off shell in backend container:
docker compose exec backend sh

- Run a SQL command inside Postgres:

- docker compose exec postgres psql -U appuser -d safesight -c "SELECT now();"

- Rebuild only one service:
docker compose build backend && docker compose up -d backend

- Stop & remove containers (and networks) but keep volumes:
docker compose down

- Stop & remove everything including volumes (will delete DB data):
docker compose down -v

Example image links for testing

# 👷 Worker / people scenes (good for your use-case)

https://images.unsplash.com/photo-1581092918056-0c4c3acd3789
https://images.unsplash.com/photo-1570129477492-45c003edd2be
https://images.unsplash.com/photo-1503387762-592deb58ef4e
https://images.unsplash.com/photo-1581093588401-22b3c8b7c1b4

# 🚧 Construction / hazard-like scenes

https://images.unsplash.com/photo-1504307651254-35680f356dfd
https://images.unsplash.com/photo-1541888946425-d81bb19240f5
https://images.unsplash.com/photo-1597002973783-9b8c8b6b8d4b
https://images.unsplash.com/photo-1562183241-b937e95585b6

# 🔥 Fire / risky scenarios (may or may not detect well depending on model)

https://images.unsplash.com/photo-1517841905240-472988babdf9
https://images.unsplash.com/photo-1509395176047-4a66953fd231